**Sprint Planning**

Group ID: **09**

Project Name: MedBook

Prepared by:

Team members:

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

**SPRINT 1**

**18/10/2021 – 30/10/2021**

# **Attendance:**

| **ID** | **Name** | **Attendance** |
| --- | --- | --- |
| 19127108 | Ngô Phú Chiến | Present |
| 19127088 | Nguyễn Phương Vy | Present |
| 19127120 | Ngô Nhật Du | Present |
| 19127219 | Nguyễn Kim Thị Tố Nga | Present |
| 19127368 | Hồ Ngọc Minh Đức | Present |

# **Identify and Clarify tasks:**

| **Task** | **Detailed description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Fill in Vision Document (1, 2) | 26/10/2021 | NKTTNga |
| 2 | Fill in Vision Document (3) | 26/10/2021 | NNDu |
| 3 | Fill in Vision Document (4, 5) | 26/10/2021 | NPVy |
| 4 | Fill in Software Development plan (1, 2) | 26/10/2021 | NKTTNga |
| 5 | Fill in Software Development plan (3, 4.3) | 26/10/2021 | NNDu |
| 6 | Fill in Software Development plan (4) | 26/10/2021 | NPVy |
| 7 | Research method for managing state in Flutter | 26/10/2021 | HNMDuc, NPChien |

**SPRINT 2**

**01/11/2021 – 13/11/2021**

# **Attendance:**

| **ID** | **Name** | **Attendance** |
| --- | --- | --- |
| 19127108 | Ngô Phú Chiến | Present |
| 19127088 | Nguyễn Phương Vy | Present |
| 19127120 | Ngô Nhật Du | Present |
| 19127219 | Nguyễn Kim Thị Tố Nga | Present |
| 19127368 | Hồ Ngọc Minh Đức | Present |

# **Identify and Clarify tasks:**

| **Task** | **Detailed description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Use-case Specification (1) | 07/11/2021 | NKTTNga |
| 2 | Use-case Specification (2.1, 2.2, 2.9) | 07/11/2021 | NPChien |
| 3 | Use-case Specification (2.5, 2.8) | 07/11/2021 | HNMDuc |
| 4 | Use-case Specification ( 2.6, 2.7) | 07/11/2021 | NNDu |
| 5 | Use-case Specification (2.3, 2.4, 2.10) | 07/11/2021 | NPVy |
| 6 | Review and assess Use-case Specification | 09/11/2021 | Everyone |
| 7 | Revise Vision Document | 09/11/2021 | Everyone |
| 8 | Revise Software Development Plan | 09/11/2021 | Everyone |
| 9 | Software Development Plan (4.3.2) | 12/11/2021 | NNDu |
| 11 | Revise Use-case Specification | 12/11/2021 | Everyone |

**SPRINT 3**

**15/11/2021 – 27/11/2021**

# **Attendance:**

| **ID** | **Name** | **Attendance** |
| --- | --- | --- |
| 19127108 | Ngô Phú Chiến | Present |
| 19127088 | Nguyễn Phương Vy | Present |
| 19127120 | Ngô Nhật Du | Present |
| 19127219 | Nguyễn Kim Thị Tố Nga | Present |
| 19127368 | Hồ Ngọc Minh Đức | Present |

# **Identify and Clarify tasks:**

| **Task** | **Detailed description** | **Due Date** | **Responsibility** | **Priority** |
| --- | --- | --- | --- | --- |
| 1 | SAD: (1) Introduction | 23/11/21 | NKTTNga | High |
| 2 | SAD: (2) Architectural Goals and Constraints | 23/11/21 | NPChien | High |
| 3 | SAD: (3) Use-Case Model | 23/11/21 | NKTTNga | High |
| 4 | SAD: (4) Logical view: 4.1 (1-5) + 4.2 | 23/11/21 | NNDu | High |
| 5 | SAD: (4) Logical view: 4.1 (6-8) + 4.2 | 23/11/21 | NPVy | High |
| 6 | SAD: (4) Logical view: 4.3 Component Models | 23/11/21 | NKTTNga | High |
| 7 | SAD: (4) Logical view: 4.4 Component Database | 23/11/21 | NKTTNga | High |
| 9 | SAD: (4) (5) Deployment | 23/11/21 | NPChien | High |
| 10 | SAD: (6) Implement view | 23/11/21 | HNMDuc | High |
| 11 | Review and update Software Architecture Document | 26/11/21 | Everyone | Medium |
| 12 | Update Use-case Specification, Vision Document and Software Development Plan. | 26/11/21 | Everyone | Medium |
| 13 | Update folders and files according to TA’s comment | 26/11/21 | Everyone | High |

**SPRINT 4**

**29/11/2021 – 11/12/2021**

# **Attendance:**

| **ID** | **Name** | **Attendance** |
| --- | --- | --- |
| 19127108 | Ngô Phú Chiến | Present |
| 19127088 | Nguyễn Phương Vy | Present |
| 19127120 | Ngô Nhật Du | Present |
| 19127219 | Nguyễn Kim Thị Tố Nga | Present |
| 19127368 | Hồ Ngọc Minh Đức | Present |

# **Identify and Clarify tasks:**

| **Task** | **Detailed description** | **Due Date** | **Responsibility** | **Priority** |
| --- | --- | --- | --- | --- |
| 1 | UI prototype screen (1, 2, 3, 4, 5, 6) | 07/12/2021 | NNDu | High |
| 2 | UI prototype screen (7,8) | 07/12/2021 | HNMDuc | High |
| 3 | UI prototype screen (12,13,14) | 07/12/2021 | NPVy | High |
| 4 | UI prototype screen (15,16,17) | 07/12/2021 | NKTTNga | High |
| 5 | UI prototype screen (9, 10, 11) | 07/12/2021 | NPChien | High |
| 6 | Review and assess UI prototype | 07/12/2021 | Everyone | High |
| 7 | Review and update Software Architecture Document | 10/12/2021 | Everyone | Medium |
| 8 | Complete UI prototype | 11/12/2021 | Everyone | High |
| 9 | Review and assess Software Architecture Document | 10/12/2021 | Everyone | Medium |

**SPRINT 5**

**13/12/2021 – 25/12/2021**

# **Attendance:**

| **ID** | **Name** | **Attendance** |
| --- | --- | --- |
| 19127108 | Ngô Phú Chiến | Present |
| 19127088 | Nguyễn Phương Vy | Present |
| 19127120 | Ngô Nhật Du | Present |
| 19127219 | Nguyễn Kim Thị Tố Nga | Present |
| 19127368 | Hồ Ngọc Minh Đức | Present |

# **Identify and Clarify tasks:**

| **Task** | **Detailed description** | **Due Date** | **Responsibility** | **Priority** |
| --- | --- | --- | --- | --- |
| 1 | Programme Login Function | 20/12/2021 | NPVy | High |
| 2 | Programme Logout Function | 20/12/2021 | NNDu | High |
| 3 | Programme Register Function | 20/12/2021 | NKTTNga | High |
| 4 | Programme Booking Function | 20/12/2021 | NPChien | High |
| 5 | Programme Follow-up examination Function | 20/12/2021 | HNMDuc | High |
| 6 | Programme Home page and News Function | 20/12/2021 | HNMDuc | High |
| 7 | Review and update all functions | 22/12/2021 | Everyone | High |
| 8 | Test case (Login) | 22/12/2021 | NPVy | High |
| 9 | Test case (Register) | 22/12/2021 | NNDu | High |
| 10 | Test case (Interact with Home and News screen) | 22/12/2021 | NKTTNga | High |
| 11 | Test case (Booking) | 22/12/2021 | NPChien | High |
| 12 | Test case (Logout) | 22/12/2021 | HNMDuc | High |
| 13 | Review and assess final source code | 23/12/2021 | Everyone | High |
| 14 | Complete source code | 23/12/2021 | Everyone | High |
| 15 | Review and update Test case | 23/12/2021 | Everyone | High |
| 16 | Complete Test report | 23/12/2021 | Everyone | Medium |
| 17 | Test plan (1, 2) | 24/12/2021 | NKTTNga | High |
| 18 | Test plan (3) | 24/12/2021 | NPVy, NNDu | High |
| 19 | Test plan (4) | 24/12/2021 | HNMDuc, NPChien | High |
| 20 | Review and update Test plan | 24/12/2021 | Everyone | High |
| 21 | Review and assess final Test case and Test plan | 24/12/2021 | Everyone | Medium |
| 22 | Complete Test case and Test plan | 24/12/2021 | Everyone | Medium |