**Weekly Report**

**18/10/2021 – 29/10/2021**

Group ID: **09**

Project Name: MedBook

Prepared by:

**Team members:**

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

# **[Planning meeting notes:](https://docs.google.com/document/d/1nMUZCkZK1z01T5TRKW_nCB4LnpQmGvsd7EYu9GsVA3E/edit?usp=sharing)**

# **[Review meeting notes:](https://docs.google.com/document/d/1RtcMi2cxprW453_RCufR0aCbFjMy0oSyLzOFvLkH5E4/edit?usp=sharing)**

**SPRINT 1.1**

**17/10/2021 – 26/10/2021**

# **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Come up with ideas | 14/10/2021 | Everyone | 100% |
| 2 | Choose Flutter for this project | 14/10/2021 | HNMDuc | 100% |
| 3 | Review and complete PA0 | 15/10/2021 | Everyone | 100% |
| 4 | Submit PA0 | 16/10/2021 | NNDu | 100% |

# **Issues and impacts:**

# **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Assign roles | 20/10/2021 | HNMDuc |
| 2 | Assign tasks | 20/10/2021 | HNMDuc |
| 3 | Review and complete Software Development plan | 26/10/2021 | NKTTNga, NPVy, NNDu |
| 4 | Research MVC model | 23/10/2021 | HNMDuc, NPChien |
| 5 | Review and complete vision document | 26/10/2021 | NKTTNga, NPVy, NNDu |