**Sprint Planning**

Group ID: **09**

Project Name: MedBook

Team members:

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

**SPRINT 2**

**01/11/2021 – 13/11/2021**

# **Attendance:**

|  |  |  |
| --- | --- | --- |
| **ID** | **Name** | **Attendance** |
| 19127108 | Ngô Phú Chiến | Present |
| 19127088 | Nguyễn Phương Vy | Present |
| 19127120 | Ngô Nhật Du | Present |
| s19127219 | Nguyễn Kim Thị Tố Nga | Present |
| 19127368 | Hồ Ngọc Minh Đức | Present |

# **Identify and Clarify tasks:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Detailed description** | **Due Date** | **Responsibility** |
| 1 | Use-case Specification (1) | 07/11/2021 | NKTTNga |
| 2 | Use-case Specification (2.1, 2.2) | 07/11/2021 | NPChien |
| 3 | Use-case Specification (2.5) | 07/11/2021 | HNMDuc |
| 4 | Use-case Specification ( 2.6, 2.7) | 07/11/2021 | NNDu |
| 5 | Use-case Specification (2.3, 2.4) | 07/11/2021 | NPVy |
| 6 | Review and assess Use-case Specification | 09/11/2021 | Everyone |
| 7 | Revise Vision Document | 09/11/2021 | Everyone |
| 8 | Revise Software Development Plan | 09/11/2021 | Everyone |
| 9 | Software Development Plan (4.3.2) | 12/11/2021 | NNDu |
| 11 | Revise Use-case Specification | 12/11/2021 | Everyone |