**Weekly Report**

**01/11/2021 – 12/11/2021**

Group ID: **09**

Project Name: MedBook

**Team members:**

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

# Planning meeting notes:

<https://docs.google.com/document/d/1nMUZCkZK1z01T5TRKW_nCB4LnpQmGvsd7EYu9GsVA3E/edit?usp=sharing>

# Review meeting notes:

<https://docs.google.com/document/d/1RtcMi2cxprW453_RCufR0aCbFjMy0oSyLzOFvLkH5E4/edit?usp=sharing>

SPRINT 2.1

**01/11/2021 –08 /11/2021**

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete Software Development Plan | 28/10/2021 | NKTTNga, NPVy, NNDu | 90% |
| 2 | Complete Vision Document Plan | 28/10/2021 | NKTTNga, NPVy, NNDu | 100% |
| 3 | Review and assess Vision Document Plan | 29/10/2021 | Everyone | 100% |
| 4 | Review and assess Software Development Plan | 29/10/2021 | Everyone | 100% |
| 5 | Introduction to Dart language | 29/10/2021 | NPChien, HNMDuc | 100% |

# Issues and impacts:

* Software Development Plan, Vision Document Plan: Some sections of these documents may not meet the requirement and need to be reviewed. (Responsible: NKTTNga, NPVy, NNDu; Action date: 29/10/2021).
* Software Development Plan, Vision Document Plan: Some details of these documents will need to be changed due to a few improvements made in the process of software development. (Responsible: HNMDuc, NPChien; Action date: 29/10/2021).

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Assign new tasks | 01/11/2021 | HNMDuc |
| 2 | Draw UML diagram | 07/11/2021 | NKTTNga |
| 3 | Complete Use-case Specification documents | 07/11/2021 | Everyone |