**Weekly Report**

**01/11/2021 – 12/11/2021**

Group ID: **09**

Project Name: MedBook

**Team members:**

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

**Planning meeting notes:**

<https://docs.google.com/document/d/1nMUZCkZK1z01T5TRKW_nCB4LnpQmGvsd7EYu9GsVA3E/edit?usp=sharing>

**Review meeting notes:**

<https://docs.google.com/document/d/1RtcMi2cxprW453_RCufR0aCbFjMy0oSyLzOFvLkH5E4/edit?usp=sharing>

**SPRINT 2.2**

**09/11/2021 – 13/11/2021**

1. **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Assign new tasks | 01/11/2021 | HNMDuc | 100% |
| 2 | Draw UML diagram | 07/11/2021 | NKTTNga | 100% |
| 3 | Complete Use-case Specification documents | 07/11/2021 | Everyone | 100% |

1. **Issues and impacts:**

* Some use-cases that have been discussed might change during drawing the diagram and writing Use-case Specification documents. (Responsible: Everyone; Action date: 07/11/2021)
* Vision Document, Software Development Plan and Use-case Specification can be changed according to TA’s review. (Responsible: Everyone; Action date: 07/11/2021)

1. **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
|  | Revise Vision Document | 09/11/2021 | Everyone |
| 2 | Revise Software Development Plan | 09/11/2021 | Everyone |
| 3 | Revise Use-case Specification | 12/11/2021 | Everyone |