**Sprint Planning**

Group ID: **09**

Project Name: MedBook

Prepared by:

Team members:

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

**SPRINT 3**

**15/11/2021 – 27/11/2021**

# **Attendance:**

|  |  |  |
| --- | --- | --- |
| **ID** | **Name** | **Attendance** |
| 19127108 | Ngô Phú Chiến | Present |
| 19127088 | Nguyễn Phương Vy | Present |
| 19127120 | Ngô Nhật Du | Present |
| 19127219 | Nguyễn Kim Thị Tố Nga | Present |
| 19127368 | Hồ Ngọc Minh Đức | Present |

# **Identify and Clarify tasks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Detailed description** | **Due Date** | **Responsibility** | **Priority** |
| 1 | SAD: (1) Introduction | 23/11/21 | NKTTNga | High |
| 2 | SAD: (2) Architectural Goals and Constraints | 23/11/21 | NPChien | High |
| 3 | SAD: (3) Use-Case Model | 23/11/21 | NKTTNga | High |
| 4 | SAD: (4) Logical view: 4.1 (1-5) + 4.2 | 23/11/21 | NNDu | High |
| 5 | SAD: (4) Logical view: 4.1 (6-8) + 4.2 | 23/11/21 | NPVy | High |
| 6 | SAD: (4) Logical view: 4.3 Component Models | 23/11/21 | NKTTNga | High |
| 7 | SAD: (4) Logical view: 4.4 Component Database | 23/11/21 | NKTTNga | High |
| 9 | SAD: (4) (5) Deployment | 23/11/21 | NPChien | High |
| 10 | SAD: (6) Implement view | 23/11/21 | HNMDuc | High |
| 11 | Review and update Software Architecture Document | 26/11/21 | Everyone | Medium |
| 12 | Update Use-case Specification, Vision Document and Software Development Plan. | 26/11/21 | Everyone | Medium |
| 13 | Update folders and files according to TA’s comment | 26/11/21 | Everyone | High |