**Sprint Planning**

Group ID: **09**

Project Name: MedBook

Prepared by:

Team members:

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

**SPRINT 4**

**29/11/2021 – 11/12/2021**

# **Attendance:**

|  |  |  |
| --- | --- | --- |
| **ID** | **Name** | **Attendance** |
| 19127108 | Ngô Phú Chiến | Present |
| 19127088 | Nguyễn Phương Vy | Present |
| 19127120 | Ngô Nhật Du | Present |
| 19127219 | Nguyễn Kim Thị Tố Nga | Present |
| 19127368 | Hồ Ngọc Minh Đức | Present |

# **Identify and Clarify tasks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Detailed description** | **Due Date** | **Responsibility** | **Priority** |
| 1 | UI prototype screen (1, 2, 3, 4, 5, 6) | 07/12/2021 | NNDu | High |
| 2 | UI prototype screen (7,8) | 07/12/2021 | HNMDuc | High |
| 3 | UI prototype screen (12,13,14) | 07/12/2021 | NPVy | High |
| 4 | UI prototype screen (15,16,17) | 07/12/2021 | NKTTNga | High |
| 5 | UI prototype screen (9, 10, 11) | 07/12/2021 | NPChien | High |
| 6 | Review and assess UI prototype | 07/12/2021 | Everyone | High |
| 7 | Review and update Software Architecture Document | 10/12/2021 | Everyone | Medium |
| 8 | Complete UI prototype | 11/12/2021 | Everyone | High |
| 9 | Review and assess Software Architecture Document | 10/12/2021 | Everyone | Medium |