**Weekly Report**

**29/11/2021 – 11/12/2021**

Group ID: **09**

Project Name: MedBook

Prepared by:

**Team members:**

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

# Planning meeting notes:

<https://docs.google.com/document/d/1nMUZCkZK1z01T5TRKW_nCB4LnpQmGvsd7EYu9GsVA3E/edit?usp=sharing>

# Review meeting notes:

<https://docs.google.com/document/d/1RtcMi2cxprW453_RCufR0aCbFjMy0oSyLzOFvLkH5E4/edit?usp=sharing>

SPRINT 4.1

**29/11/2021 – 05/12/2021**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Complete Software Architecture Document | 26/11/21 | Everyone | 100% |
| 2 | Complete Software Development Plan | 26/11/21 | Everyone | 100% |
| 3 | Complete Vision Document Plan | 26/11/21 | Everyone | 100% |
| 4 | Review and assess Software Architecture Document | 26/11/21 | Everyone | 100% |
| 5 | Review and assess Vision Document Plan | 26/11/21 | Everyone | 100% |
| 6 | Review and assess Software Development Plan | 26/11/21 | Everyone | 100% |

# Issues and impacts:

* Some sections may change according to TA’s review. (Responsible: Everyone; Action date: 26/11/2021)
* Due date of next week’s goal can be changed. (Responsibilities: Everyone; Action date: 26/11/2021)

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | UI prototype screen (1, 2, 3, 4, 5, 6) | 07/12/2021 | NNDu |
| 2 | UI prototype screen (7, 8) | 07/12/2021 | HNMDuc |
| 3 | UI prototype screen (12, 13, 14) | 07/12/2021 | NPVy |
| 4 | UI prototype screen (15, 16, 17) | 07/12/2021 | NKTTNga |
| 5 | UI prototype screen (9, 10, 11) | 07/12/2021 | NPChien |