**Weekly Report**

**29/11/2021 – 11/12/2021**

Group ID: **09**

Project Name: MedBook

Prepared by:

**Team members:**

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

**Planning meeting notes:**

<https://docs.google.com/document/d/1nMUZCkZK1z01T5TRKW_nCB4LnpQmGvsd7EYu9GsVA3E/edit?usp=sharing>

**Review meeting notes:**

<https://docs.google.com/document/d/1RtcMi2cxprW453_RCufR0aCbFjMy0oSyLzOFvLkH5E4/edit?usp=sharing>

**SPRINT 4.2**

**06/12/2021 –11/12/2021**

1. **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | UI prototype screen (1, 2, 3, 4, 5, 6) | 07/12/2021 | NNDu | 100% |
| 2 | UI prototype screen (7, 8) | 07/12/2021 | HNMDuc | 100% |
| 3 | UI prototype screen (12, 13, 14) | 07/12/2021 | NPVy | 100% |
| 4 | UI prototype screen (15, 16, 17) | 07/12/2021 | NKTTNga | 100% |
| 5 | UI prototype screen (9, 10, 11) | 07/12/2021 | NPChien | 100% |

1. **Issues and impacts:**

* Some screens may change due to the team's opinions. (Responsibilities: Everyone; Action date: 7/12/2021)
* Some UI prototype screens may be incomplete and need to be reviewed. (Responsibilities: Everyone; Action date: 7/12/2021)

1. **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Review and assess UI prototype | 07/12/2021 | Everyone |
| 2 | Review and update Software Architecture Document | 10/12/2021 | Everyone |
| 3 | Complete UI prototype | 10/12/2021 | Everyone |
| 4 | Review and assess Software Architecture Document | 10/12/2021 | Everyone |