**Sprint Planning**

Group ID: **09**

Project Name: MedBook

Prepared by:

Team members:

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

**SPRINT 5**

**13/12/2021 – 25/12/2021**

# **Attendance:**

|  |  |  |
| --- | --- | --- |
| **ID** | **Name** | **Attendance** |
| 19127108 | Ngô Phú Chiến | Present |
| 19127088 | Nguyễn Phương Vy | Present |
| 19127120 | Ngô Nhật Du | Present |
| 19127219 | Nguyễn Kim Thị Tố Nga | Present |
| 19127368 | Hồ Ngọc Minh Đức | Present |

# **Identify and Clarify tasks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Detailed description** | **Due Date** | **Responsibility** | **Priority** |
| 1 | Programme Login Function | 20/12/2021 | NPVy | High |
| 2 | Programme Logout Function | 20/12/2021 | NNDu | High |
| 3 | Programme Register Function | 20/12/2021 | NKTTNga | High |
| 4 | Programme Booking Function | 20/12/2021 | NPChien | High |
| 5 | Programme Follow-up examination Function | 20/12/2021 | HNMDuc | High |
| 6 | Programme Home page and News Function | 20/12/2021 | HNMDuc | High |
| 7 | Review and update all functions | 22/12/2021 | Everyone | High |
| 8 | Test case (Login) | 22/12/2021 | NPVy | High |
| 9 | Test case (Register) | 22/12/2021 | NNDu | High |
| 10 | Test case (Interact with Home and News screen) | 22/12/2021 | NKTTNga | High |
| 11 | Test case (Booking) | 22/12/2021 | NPChien | High |
| 12 | Test case (Logout) | 22/12/2021 | HNMDuc | High |
| 13 | Review and assess final source code | 23/12/2021 | Everyone | High |
| 14 | Complete source code | 23/12/2021 | Everyone | High |
| 15 | Review and update Test case | 23/12/2021 | Everyone | High |
| 16 | Complete Test report | 23/12/2021 | Everyone | Medium |
| 17 | Test plan (1, 2) | 24/12/2021 | NKTTNga | High |
| 18 | Test plan (3) | 24/12/2021 | NPVy, NNDu | High |
| 19 | Test plan (4) | 24/12/2021 | HNMDuc, NPChien | High |
| 20 | Review and update Test plan | 24/12/2021 | Everyone | High |
| 21 | Review and assess final Test case and Test plan | 24/12/2021 | Everyone | Medium |
| 22 | Complete Test case and Test plan | 24/12/2021 | Everyone | Medium |