**Weekly Report**

**13/12/2021 – 25/12/2021**

Group ID: **09**

Project Name: MedBook

Prepared by:

**Team members:**

19127368 - **Hồ Ngọc Minh Đức** *Project manager*

19127108 - **Ngô Phú Chiến** *Developer*

19127088 - **Nguyễn Phương Vy** *Database designer*

19127120 - **Ngô Nhật Du** *UI designer*

19127219 - **Nguyễn Kim Thị Tố Nga** *Tester*

# Planning meeting notes:

<https://docs.google.com/document/d/1nMUZCkZK1z01T5TRKW_nCB4LnpQmGvsd7EYu9GsVA3E/edit?usp=sharing>

# Review meeting notes:

<https://docs.google.com/document/d/1RtcMi2cxprW453_RCufR0aCbFjMy0oSyLzOFvLkH5E4/edit?usp=sharing>

# SPRINT 5.1

**13/11/2021 – 19/12/2021**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Review and assess UI prototype | 07/12/2021 | Everyone | 100% |
| 2 | Review and update Software Architecture Document | 10/12/2021 | Everyone | 100% |
| 3 | Complete UI prototype | 10/12/2021 | Everyone | 100% |
| 4 | Review and assess Software Architecture Document | 10/12/2021 | Everyone | 100% |

# Issues and impacts:

* Some UI prototypes may be changed due to programme process. (Responsibilities: Everyone; Action date: 10/12/2021)

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Programme Login Function | 20/12/2021 | NPVy |
| 2 | Programme Logout Function | 20/12/2021 | NNDu |
| 3 | Programme Register Function | 20/12/2021 | NKTTNga |
| 4 | Programme Booking Function | 20/12/2021 | NPChien |
| 5 | Programme Follow-up examination Function | 20/12/2021 | HNMDuc |
| 6 | Programme Home page and News Function | 20/12/2021 | HNMDuc |